BeeWare Security

Senior Design Team Contract

University of Cincinnati

College of Education, Criminal Justice and Human Services

School of Information Technology

Ethan Lorensen

Cooper Johnson

Nate Barnhart

Jaxon Coniglio

Aidan Dooley

Table of Contents

Intent	3

Senior Design Contract	4

Project Summary	4

Problem Statement	4

Solution	4

Contact Information	5

Project Source	5

Project Objectives/Goals	5

Team Members and Responsibilities	5

Project Scope	6

Quick Project Timeline	6-7

Technologies Used	7

Ethical Considerations	7

Team Rules	8

Team Signatures:	9

References	10

# Intent

The following contract was written and agreed upon by Ethan Lorensen, Cooper Johnson, Nate Barnhart, Jaxon Coniglio, and Aidan Dooley. The contract provides expectations, objectives, and results for developing the BeeWare Security.

The contract is effective for all team members participating in the Senior Design Capstone class series in the 2025-2026 academic year.

# Senior Design Contract

## Project Summary

This project involves the design and implementation of a cybersecurity honeypot system paired with a real-time monitoring dashboard. The honeypot will simulate vulnerable systems to attract and capture malicious activity, while the dashboard will visualize collected data such as attack vectors, attack source locations, and frequency. The goal is to provide an interactive and educational tool that demonstrates real-world cyber threats and supports security analysis.

## Problem Statement

## Organizations and individuals face a rapidly increasing number of cyberattacks, yet many lack visibility into how these attacks occur or the methods attackers use [5]. Cyber threats are becoming more frequent and sophisticated, making proactive defense and threat intelligence critical. According to our sources, in 2025 there was an estimated cost of 10.5 trillion due to cybercrime and a 200% increase levels of disruption from 2017 to 2022 [1]. Traditional security tools often focus on prevention rather than observation and analysis, leaving a gap in understanding attacker behavior [3]. This project addresses that gap by proposing the development of a honeypot system that safely captures real attack data, paired with a dashboard that translates this data into meaningful insights for users.

## Solution

## To address this problem, our team will develop a low-interaction (or hybrid) honeypot designed to emulate vulnerable services commonly targeted by attackers. The honeypot will log incoming traffic, attempted exploits, and attacker metadata such as IP addresses and timestamps. This data will be securely stored and processed for analysis.

## We will also build a web-based dashboard that visualizes the collected data in an intuitive format. The dashboard will include real-time attack tracking, geographic mapping of attack sources, and trend analysis over time. By combining data collection with visualization, our solution provides both technical insight and accessibility, allowing users to better understand threat patterns.

## Overall, this project addresses the lack of visibility into cyber threats by creating a system that not only captures attacker behavior but also presents it in a way that supports learning, analysis, and improved security awareness.

## Contact Information

| Team Member | Degree + Track Track N/A for BSCyber | Email | Phone Number OR Other Contact Info |
| --- | --- | --- | --- |
| Ethan Lorensen | BSCYBER + MSIT | ethan.lorensen@mail.uc.edu | (937)828-2126 |
| Cooper Johnson | BSCYBER + MSIT | john2cr@mail.uc.edu | (937)-926-2826 |
| Nate Barnhart | BSCYBER + BSCS | barnhant@mail.uc.edu | (614)-261-9972 |
| Jaxon Coniglio | BSIT – Software Dev | conigljt@maill.uc.edu | (614)-649-3633 |
| Aidan Dooley | BS Cyber + BSIT (Networking Systems Administration) | dooleyaa@mail.uc.edu | (513) 503-8057 |

## Project Source

The inspiration behind the project comes from some of our members co ops, we all used some of the various security systems during our co ops. Ethan came up with the idea for the project and we all conducted the requirements analysis. We formed our project team through classmates, friends, as well as previous co workers at co-ops

## Project Objectives/Goals

The goal of our project is to be able to study some of the patterns and methods that attackers use to break into devices. Some of the things we can expect to get out of this project include:

- Up to date info about some of the most common exploits used by attackers

- Info about potential new attacks that are used.

- Info about potential out-of-date software.

- Potential zero-day attacks

- Patterns about attacking style that can help us build profiles

## Team Members and Responsibilities

Every member of our group currently has an equal contribution, we have all learned about the software and some of the methods used to create honeypots, and each member is responsible for an equal portion of creating said solution.

## Project Scope

Our team is going to develop a honeypot system that has a dashboard allowing users to watch and analyze network behavior, track attacker activity, and draw their attention to the honeypot.

The system will log things like IPs, timestamps, and attack attempts, and displaying it all in an easy to read/understand way in the dashboard. Everything will be built and tested in a lab environment.

Due to time constraints, our project will be more focused on creating a prototype rather than a full production system.

## Quick Project Timeline

| Task # | Task Name | Duration | Start Date | End Date |
| --- | --- | --- | --- | --- |
| 1 | Determine methods for testing, and project setup/deployment | 1 week | TBD | TBD |
| 2 | Develop use case and surrounding necessity | 1 week | TBD | TBD |
| 3 | Create application framework | 2-3 weeks | TBD | TBD |
| 4 | Ensure Application is functional enough to receive feedback | ongoing | TBD | TBD |
| 5 | Obtain feedback from peers and potential users | ongoing | TBD | TBD |
| 6 | Collaborate and ideate on functional requirements | 1 week | TBD | TBD |
| 7 | Develop a functional prototype | 3 weeks | TBD | TBD |
| 8 | Complete functional prototype | 5 weeks | TBD | TBD |
| 9 | Test prototype | 1 week | TBD | TBD |
| 10 | Update report final draft | 1 week | TBD | TBD |
| 11 | Collect more feedback if needed | 2 weeks | TBD | TBD |
| 12 | Implement any additional features | 2 weeks | TBD | TBD |
| 13 | Finalize IT Expo Abstract | 1 week | TBD | TBD |
| 14 | Perform User Acceptance testing | 3 weeks | TBD | TBD |
| 15 | Create Poster Draft for IT Expo | 1 week | TBD | TBD |
| 16 | Finalize Poster from feedback | ~2 weeks | TBD | TBD |
| 17 | Finalize testing and development | 2 weeks | TBD | TBD |
| 18 | Record Presentation | 1 week | TBD | TBD |
| 19 | Finalize Final report | 1 week | TBD | TBD |
| 20 | Present at IT Expo | 1 day | TBD | TBD |
| 21 | Submit Final Report to library | 1 day | TBD | TBD |

## Technologies Used

We intend on using basic programs such as Snort and Wireshark for monitoring the network. We will also create a lab environment built specifically for being attacked, which will include a

custom network lab built specifically for being attacked, this will include a switch, router and the server that we intend to designate as our honeypot.

## Ethical Considerations

Developing a honeypot system introduces several ethical, legal, and security risks that our team has identified and planned to mitigate. We are guided by established cybersecurity and privacy frameworks, including the NIST Cybersecurity Framework (CSF 2.0) and the CIS Critical Security Controls, to ensure responsible design and operation.

## Risk 1: Attacker Pivot and Network Lateral Movement

One of the most significant risks of honeypot deployment is the possibility that an attacker could use the honeypot as a launching point to pivot into adjacent systems or networks [4]. To mitigate this, BeeWare will be deployed in a fully isolated lab environment with no logical or physical connection to external or production networks. Network segmentation will be enforced using dedicated VLANs, and firewall rules will restrict all outbound traffic from the honeypot host. This aligns with NIST CSF 2.0 Protect function guidelines on network segmentation and access control [6].

## Risk 2: Legal Liability for Captured Data

Honeypots may capture sensitive attacker data, including IP addresses and behavioral metadata, which could raise legal questions depending on jurisdiction and applicable computer fraud laws such as the Computer Fraud and Abuse Act (CFAA) [7]. Our team will limit data collection strictly to connection metadata and attack payloads directed at our own systems. No personal data from unintended parties will be stored or shared. All collected data will be retained only for the duration of the academic project and deleted upon project completion.

## Risk 3: Unintended Exposure of Vulnerabilities

A honeypot that is not properly contained could expose weaknesses in surrounding infrastructure if misconfigured [4]. Our team will follow CIS Control 12 (Network Infrastructure Management) and CIS Control 13 (Network Monitoring and Defense) to ensure the environment is hardened and monitored throughout the project lifecycle [8]. All systems within the lab will be audited before deployment, and access to the lab environment will be restricted to project team members only.

By explicitly identifying these risks and implementing mitigations rooted in recognized frameworks, our team is committed to operating BeeWare Security in a safe, lawful, and ethical manner throughout the capstone project.

## Team Rules

- Plagiarism will not be tolerated. Any team member that plagiarizes will be subject to university policies and a team meeting will be called.

- Each team member will stay current on their tasks to ensure the project milestones are being met. If an event conflicts that will affect the completion of a deliverable, the team member will notify the other team members at least 24 hours in advance of the scheduled due date.

- If a group member will be absent on class days or for an extended period of time, they will notify the other team members and the instructors.

- Each team member will produce quality work on every assignment to the best of their ability.

## Team Signatures:

Signature:  Ethan Lorensen                          		                              Signature:  Cooper Johnson

Date:  04/08/2026                                        		                               Date:  04/09/2026

Signature:  Jaxon Coniglio		                                                            Signature:  Nate Barnhart

Date:  04/12/2026		                                                                         Date:  04/12/2026

Signature:  Aidan Dooley

Date:  4/12/2026

# References

[1] Security solutions. Accenture. (n.d.). https://www.accenture.com/us-en/services/cybersecurity

[2] Anon. What is a honeypot? meaning, types, benefits, and more. Fortinet. https://www.fortinet.com/resources/cyberglossary/what-is-honeypot

[3] Lutkevich, B. (2021, March). How to build a honeypot to increase network security. TechTarget. https://www.techtarget.com/whatis/feature/How-to-build-a-honeypot-to-increase-network-security

[4] Pathania, S. (2024, September). Honeypots: How they work and why every company needs one. Infosec Write-ups. https://infosecwriteups.com/honeypots-how-they-work-and-why-every-company-needs-one-701512d74641

[5] Vaideeswaran, N. (2025, January 16). What Is a Honeypot in Cybersecurity? CrowdStrike. https://www.crowdstrike.com/en-us/cybersecurity-101/exposure-management/honeypots/

[6] National Institute of Standards and Technology. (2024). Cybersecurity Framework 2.0. U.S. Department of Commerce. https://www.nist.gov/cyberframework

[7] U.S. Department of Justice. (n.d.). Computer Fraud and Abuse Act (CFAA). https://www.justice.gov/jm/jm-9-48000-computer-fraud

[8] Center for Internet Security. (2024). CIS Critical Security Controls v8.1. https://www.cisecurity.org/controls/